# Digital Government Services
for a Greek Municipality

Service prioritisation, target architecture, governance, security, privacy and implementation roadmap

Portfolio case study
Public English edition
Spiros Grouztidis
October 2026

This report develops a practical design for five citizen-facing digital services in a hypothetical medium-sized Greek municipality. It is an educational portfolio artifact and does not use municipal, citizen, or production data.

The public edition removes student identifiers and does not distribute the original university submission.

# Executive summary

The recommended programme begins with infrastructure issue reporting and facility booking because both can demonstrate visible resident value without depending on the most sensitive identity, payment, and registry integrations. Digital certificate issuance and municipal debt payments follow after the municipality has tested its architecture, recovery, access control, reconciliation, and operating model. A participation platform forms a later expansion once governance and adoption capacity are established.

The 2025 Digital Decade report describes continued Greek progress in digital public services while identifying gaps in online service coverage and digital skills. It also reports that 78% of Greek respondents believe digitalisation of public and private services makes their lives easier. This creates a strong case for local digital services, but it also makes inclusion, assisted access, and service quality central design requirements (European Commission, 2025).

## Recommended sequence

| Wave | Services | Decision rationale |
| --- | --- | --- |
| Pilot | Issue reporting; facility booking | High visible value with manageable integration and compliance dependencies |
| Integrate | Certificates; municipal payments | High value, but dependent on trusted identity, records, payment and reconciliation controls |
| Expand | Digital participation | Outcome depends on governance, moderation, adoption and policy follow-through |

## Decision conditions

Redesign each process before moving it online.

Treat accessibility and assisted service as acceptance criteria.

Assign a permanent service owner and fund operations after launch.

Require evidence for privacy, security, recovery, supplier exit and benefits.

# Context and case definition

Greek public administration has expanded national digital services through gov.gr and related infrastructure. Local authorities still face uneven maturity, fragmented legacy systems, constrained technical capacity, procurement dependency, and residents with different levels of digital confidence. The national Digital Transformation Bible places citizen-centred digital municipal services, smart-city capabilities, responsible data use, security and confidentiality within the transformation agenda.

## Case scope

The case concerns a hypothetical municipality of medium size. It examines five resident-facing services and the shared capabilities needed to deliver them. It does not select products, estimate a procurement budget, or claim measured outcomes from a live deployment.

## Design principles

| Principle | Application in the case study |
| --- | --- |
| User-centred | Design around resident tasks, evidence and exceptions rather than existing organisational boundaries |
| Digital and assisted | Provide self-service while preserving practical support for residents who need another channel |
| Once-only where lawful | Reuse verified data through governed interoperability instead of requesting the same evidence repeatedly |
| Privacy and security by design | Define data, access, logging, retention, recovery and incident requirements before delivery |
| Open and maintainable | Prefer documented interfaces, portable data and exit arrangements that reduce supplier dependency |
| Measurable | Baseline the current service and track completion, delay, failure, adoption and support demand |

EU interoperability, digital identity, data protection and accessibility instruments provide a common direction. Their application to a specific municipality or service must be confirmed against Greek law and the actual processing and procurement model.

# Method and service prioritisation

The analysis combines academic e-government maturity models with official digital-government, legal, accessibility and cybersecurity sources. It uses service scenarios, a weighted comparison, a capability-based architecture, governance mapping and a qualitative risk register. No interviews, survey responses, production data or supplier quotations were available.

| Criterion | Weight | Question |
| --- | --- | --- |
| Citizen value | 30% | How much resident effort, delay or uncertainty could the service remove? |
| Operational benefit | 25% | How much repetitive work, error or queue pressure could it reduce? |
| Feasibility | 20% | Are the technology and dependencies manageable? |
| Compliance simplicity | 10% | How difficult are the privacy, legal and audit obligations? |
| Delivery simplicity | 15% | How manageable are integration, procurement, rollout and support? |

## Weighted result

| Rank | Service | Score | Wave |
| --- | --- | --- | --- |
| 1 | Infrastructure issue reporting | 4.28 | Pilot |
| 2 | Facility booking and appointments | 4.10 | Pilot |
| 3 | Digital certificate issuance | 3.95 | Integrate |
| 4 | Municipal debt payments | 3.85 | Integrate |
| 5 | Digital participation platform | 3.35 | Expand |

The scores are transparent design judgements on a five-point scale. They provide a testable starting hypothesis rather than a universal municipal ranking.

# Five service concepts

| Service | Resident outcome | Key dependency | Primary control |
| --- | --- | --- | --- |
| Infrastructure issue reporting | Submit a geolocated issue, receive a case number and track status | Workflow and field-service ownership | Location and image minimisation; status audit trail |
| Facility booking and appointments | See availability, reserve a slot and receive confirmation | Calendar and resource ownership | Capacity rules; accessible alternatives; cancellation controls |
| Digital certificate issuance | Request and receive a verifiable document without unnecessary visits | Trusted identity, registry and signing | Strong identity; document integrity; access logging |
| Municipal debt payments | View an obligation, pay through a trusted provider and receive confirmation | ERP, payment provider and reconciliation | Hosted payment; idempotency; segregation of duties |
| Digital participation | Review proposals, submit input and see how the authority responded | Moderation and policy ownership | Transparent rules; privacy controls; public decision trail |

## Pilot definition

A pilot should cover one clearly bounded resident journey, a limited operational team, real support procedures, monitored accessibility, and a rollback path. It should test whether the municipality can own the service, respond to exceptions and maintain data quality. A polished interface alone does not meet the pilot objective.

## Service standard

Residents can understand eligibility, evidence, status and next steps.

Staff can manage exceptions without parallel undocumented workarounds.

The service records decisions and supports review without excessive surveillance.

Support, security, privacy, accessibility and recovery responsibilities remain clear after launch.

# Target architecture

The target separates resident channels from domain services and from legacy systems. Shared identity, API management, observability and audit controls prevent every service from building its own inconsistent foundation.

| Layer | Capabilities | Design concern |
| --- | --- | --- |
| Channels | Responsive web, mobile access, assisted service | Consistency, accessibility and plain-language guidance |
| Edge and identity | API gateway, authentication, consent where relevant, abuse protection | Trust boundaries and recovery paths |
| Domain services | Certificates, issues, payments, bookings, participation | Clear ownership and bounded data |
| Integration | Workflow, adapters, queues, API contracts | Legacy failure, retries and reconciliation |
| External systems | Municipal ERP and registries, trusted identity, payment provider, public-sector interoperability | Authority, data quality and supplier responsibility |
| Data and operations | Operational records, documents, audit logs, monitoring, SIEM, backup | Retention, evidence integrity and recovery |

## Key architecture decisions

Use versioned APIs and contract tests instead of direct database coupling.

Keep payment-card handling with a qualified payment provider through a hosted flow.

Centralise audit events while limiting who can access the audit trail.

Apply service-specific retention and deletion rather than one global indefinite archive.

Design export and supplier exit before signing the delivery contract.

# Security, privacy and resilience

Public digital services concentrate identity, financial and case-management data. The design therefore treats trust, availability and accountability as service outcomes. ENISA's public-administration threat landscape reinforces the need to plan for disruptive incidents and data compromise rather than relying only on preventive controls.

| Risk | Likelihood | Impact | Required evidence |
| --- | --- | --- | --- |
| Identity fraud or account takeover | High | High | IAM configuration; authentication logs |
| Excessive collection or retention of personal data | Medium | High | Record of processing; retention evidence |
| Legacy integration failure or inaccurate data exchange | High | High | Interface tests; reconciliation reports |
| Service outage or destructive cyber incident | Medium | High | Restore tests; incident exercises |
| Inaccessible service excludes residents | Medium | High | Audit results; user testing |
| Supplier lock-in and loss of operational knowledge | High | Medium | Exit plan; architecture decision records |

## Control baseline

MFA for staff, least privilege, protected account recovery and periodic access review.

Encryption in transit and at rest with managed keys and documented key ownership.

Privacy records, lawful basis, minimisation, retention, deletion and DPIA where required.

Central monitoring, protected logs, tested backup restoration and incident exercises.

Supplier vulnerability handling, incident notification, audit rights and exit obligations.

# Accessibility and inclusive service

The EU Web Accessibility Directive requires public-sector websites and mobile applications to be perceivable, operable, understandable and robust, subject to its scope and national implementation. Accessibility must therefore appear in procurement, design, acceptance and ongoing monitoring rather than as a final visual review.

## Acceptance approach

| Area | Evidence before launch |
| --- | --- |
| Structure and navigation | Keyboard completion, meaningful headings, focus order and visible focus |
| Forms and errors | Labels, instructions, error identification, recovery and no unnecessary time limits |
| Documents | Accessible templates, tagged PDFs where used, and an HTML alternative when practical |
| Content | Plain language, current instructions, contact route and understandable status messages |
| Assisted service | Staff procedure that can complete the same outcome without penalising the resident |
| Statement and monitoring | Published accessibility statement, feedback route and remediation ownership |

## Digital inclusion

A digital channel should reduce avoidable visits without turning non-digital residents into second-class users. The municipality should track assisted-channel demand, abandonment, failed identity checks and recurring support requests. Service research should include older residents, people with disabilities, residents with limited Greek or limited digital skills, and staff who handle exceptions.

# Governance and sourcing

A service requires a stable owner who can change policy, process, content, technology and support as evidence changes. Project governance ends at delivery; service governance continues through operation.

| Decision | Accountable role | Required evidence |
| --- | --- | --- |
| Service outcome and scope | Service owner | Service standard, baseline and prioritised backlog |
| Data and lawful basis | DPO with service owner | Data map, record of processing and retention schedule |
| Architecture and integration | IT and architecture lead | Architecture decisions, API contracts and support ownership |
| Security acceptance | Security lead | Threat model, test evidence, recovery and incident readiness |
| Accessibility acceptance | Accessibility lead | Audit, user testing, statement and remediation plan |
| Release and benefits | Service owner | Readiness review, KPI baseline and funded operational plan |

## Supplier requirements

Documented interfaces, exportable data and maintained operational documentation.

Clear security responsibilities, vulnerability handling and incident notification timeframes.

Accessibility acceptance criteria and remediation obligations.

Service levels that cover recovery, support and evidence delivery.

Exit assistance tested before dependency becomes critical.

# Implementation roadmap

| Phase | Timing | Outcome | Exit evidence |
| --- | --- | --- | --- |
| Foundation | Months 0–2 | Owners, baselines, architecture, legal and control plan | Approved discovery pack and delivery backlog |
| Pilot | Months 3–5 | Issue reporting and appointment booking for a limited audience | User evidence, accessibility test and operational readiness |
| Integrate | Months 6–10 | Certificate and payment services connected to trusted systems | Reconciliation, recovery and security acceptance |
| Expand | Months 11–14 | Participation service and improvement across the portfolio | Adoption review, funded ownership and benefits report |

## Delivery gates

Discovery confirms user need, baseline performance, legal authority and named ownership.

Design confirms architecture, data, threat, accessibility and supplier responsibilities.

Pilot confirms staff readiness, assisted access, monitoring, recovery and rollback.

Scale confirms adoption, control effectiveness, support capacity and funded operation.

The indicative schedule is deliberately conditional. Procurement delays, legacy constraints, national integration dependencies and staff capacity can change the sequence. The municipality should preserve decision gates even when dates move.

# Benefits and measurement

Benefits should be measured against a baseline for each service rather than inferred from online availability. A completed build can still increase resident effort if instructions, identity checks, exception handling or support fail.

| Outcome | Example KPI | Interpretation |
| --- | --- | --- |
| Access | Completion rate by channel | Shows whether residents reach the intended outcome |
| Speed | Median end-to-end completion time | Includes waiting and back-office handling, not only screen time |
| Quality | Rework and rejected-request rate | Detects unclear evidence requirements and data defects |
| Inclusion | Accessibility defects and assisted-channel demand | Reveals barriers and the support capacity still required |
| Reliability | Availability, failed transactions and recovery performance | Measures operational resilience rather than launch success |
| Efficiency | Staff handling time and avoidable contact rate | Tests whether process redesign reduced repetitive effort |
| Trust | Complaints, privacy incidents and satisfaction | Captures confidence and perceived fairness |

## Illustrative capacity calculation

If a municipality handles 2,000 monthly requests, digitises half of them and saves ten minutes of staff handling per digitised request, the theoretical capacity release is about 167 hours per month. This is an arithmetic scenario, not a measured saving. Real benefits depend on demand, exception rates, channel shift, staff allocation and the cost of operating the digital service.

# Limitations and conclusion

## Limitations

The municipality, residents and staff are hypothetical; no primary research was conducted.

Scores, roadmap dates and the capacity scenario are assumptions that require validation.

The architecture describes capabilities and boundaries rather than vendor products or a final bill of materials.

Legal references identify design considerations but do not determine national scope for a specific authority.

Cybersecurity controls require implementation detail, testing and continuous operation.

## Conclusion

A municipality can improve resident service without attempting a single large transformation programme. The stronger path starts with bounded services, shared control foundations and permanent ownership. Issue reporting and booking provide suitable pilots because they test workflow, content, accessibility, support and operational accountability with fewer high-risk integrations. Certificates and payments should follow once identity, interoperability, reconciliation, monitoring and recovery work in practice.

The principal implementation risk is not the absence of software. It is the gap between project delivery and sustainable service operation. Governance, staff participation, data quality, supplier exit, assisted access and measurable outcomes determine whether a digital service remains trustworthy after launch.

# References

European Commission (2025). Greece 2025 Digital Decade Country Report. https://digital-strategy.ec.europa.eu/en/factpages/greece-2025-digital-decade-country-report

Hellenic Ministry of Digital Governance (2020–2025). Digital Transformation Bible 2020–2025. https://digitalstrategy.gov.gr/en/

European Union (2016). Regulation (EU) 2016/679, General Data Protection Regulation. https://eur-lex.europa.eu/eli/reg/2016/679/oj

European Union (2016). Directive (EU) 2016/2102 on public-sector website and mobile application accessibility. https://eur-lex.europa.eu/eli/dir/2016/2102/oj

European Union (2022). Directive (EU) 2022/2555, NIS 2 Directive. https://eur-lex.europa.eu/eli/dir/2022/2555/oj

European Union (2024). Regulation (EU) 2024/903, Interoperable Europe Act. https://eur-lex.europa.eu/eli/reg/2024/903/oj

European Union (2024). Regulation (EU) 2024/1183, European Digital Identity Framework. https://eur-lex.europa.eu/eli/reg/2024/1183/oj

European Commission (2022). Once-Only Technical System. https://commission.europa.eu/news-and-media/news/once-only-technical-system-key-creation-first-european-data-space-2022-07-20_en

ENISA (2025). Sectorial Threat Landscape: Public Administration. https://www.enisa.europa.eu/publications/enisa-sectorial-threat-landscape-public-administration

OECD (2020). The OECD Digital Government Policy Framework: Six dimensions of a Digital Government. https://doi.org/10.1787/f64fed2a-en

Layne, K. and Lee, J. (2001). Developing fully functional E-government: A four stage model. https://doi.org/10.1016/S0740-624X(01)00066-1

Andersen, K. V. and Henriksen, H. Z. (2006). E-government maturity models: Extension of the Layne and Lee model. https://doi.org/10.1016/j.giq.2005.11.008

## Source and publication note

This public portfolio edition develops an earlier university study by the author. It removes student identifiers, rewrites the work in English, updates the evidence base and adds reproducible prioritisation, governance, architecture, risk and roadmap artifacts. Sources were checked on 16 October 2026.